NEW APP PRODUCT SCOPE

# Conversation Companionship Platform

A staged product brief and Claude build prompt

“Combatting loneliness one phone call at a time.”

Prepared for staged development in Claude
Version 1.0  |  July 2026

# Document purpose

This document defines the product concept, terminology, user journeys, screens, data model, staged delivery plan and a comprehensive implementation prompt for Claude. The immediate goal is a polished, responsive front-end prototype with realistic functionality and mock data. Real personal information, live payments and production access must not be introduced until the relevant security, safeguarding and backend stages are complete.

Working principle Build the experience first, then connect production infrastructure. Stage 1 should feel real but remain explicitly non-production: use fictional profiles, simulated bookings, mock notifications and simulated package purchases.

## Contents

| Section | Purpose |
| --- | --- |
| 1. Product definition | Vision, terminology, users and commercial model |
| 2. Staged delivery plan | What to build now and what to defer |
| 3. Information architecture | Navigation and screen-level requirements |
| 4. Core workflows | Onboarding, discovery, booking, completion and ratings |
| 5. Product rules | Packages, scheduling, commissions, statuses and notifications |
| 6. Data and technical scope | Suggested entities, architecture and non-functional requirements |
| 7. Trust, safety and launch gates | Minimum conditions before real-world use |
| 8. Acceptance criteria | Definition of done for the first build |
| 9. Claude master prompt | A complete prompt to generate the application |

# 1. Product definition

## Product vision

Create a warm, low-friction marketplace that helps older people enjoy regular, meaningful conversations with younger people. A booking may be arranged directly by the older person, but the primary early use case is a family member or trusted person arranging and paying for conversations on their behalf.

## Recommended terminology

| Term | Meaning | Why it works |
| --- | --- | --- |
| Member | The older person who receives companionship conversations. | Warm and equal; avoids clinical language such as patient, recipient or beneficiary. |
| Companion | The younger person who offers friendly scheduled conversations. | Clear, human and non-transactional without implying medical or care services. |
| Coordinator | A family member, friend or trusted person managing bookings for a Member. | Reflects the practical role without implying legal guardianship. |
| Conversation | A scheduled phone or video call. | More human than appointment, session or service. |

Important positioning The service provides social companionship, not healthcare, counselling, emergency response, personal care or regulated advice. This distinction should be visible in onboarding, profiles and the terms presented before a public launch.

## Primary user types

Member: creates or has a profile created for them, selects conversation preferences, approves a Companion where appropriate, attends calls, marks calls complete and rates Companions.

Companion: builds a profile, sets availability, communication methods, conversation interests, call duration, trial price and standard package prices.

Coordinator: creates and manages a Member profile with consent, explores Companions, purchases packages, schedules calls, receives notifications and can help with completion or issue reporting.

Administrator: reviews users, reports, disputes, verification status, transactions and platform health. This is mainly a later-stage role, but an admin route can be mocked in Stage 1.

## Value proposition

For Members: regular friendly contact, choice, continuity and conversations based on shared interests.

For Coordinators: a simple, transparent way to arrange companionship for somebody they care about.

For Companions: flexible, paid conversations that reward empathy, reliability and genuine interest.

For the platform: a marketplace model funded by a commission on non-trial transactions.

## Commercial model

| Element | Initial rule |
| --- | --- |
| Introductory trial | One 30-minute trial per Member–Companion pairing. The Companion sets the price; recommend approximately £5. Platform commission: 0%. |
| Standard conversations | Companions set their own price within platform-configured minimum and maximum boundaries introduced later. |
| Packages | Single calls and bundles at recurring or fixed intervals, such as weekly, fortnightly or monthly. A package defines call duration, number of calls, cadence, validity period and price. |
| Platform fee | 2% commission on all non-trial transactions. Payment processing and payout fees should be treated separately in financial modelling. |
| Payouts | Deferred until the payments stage. Marketplace payouts should be handled through a provider designed for connected accounts. |

Commercial assumption to validate A 2% platform commission may be lower than payment processing, support, verification and dispute-management costs. Keep 2% in the prototype, but make it a configurable platform setting rather than hard-coding it.

# 2. Staged delivery plan

The project should be built in stages so the interface and product logic can be tested before production infrastructure is added. “Security later” must mean no real users or sensitive personal data are used in the prototype; basic secure coding practices should still be followed from the beginning.

| Stage | Objective | Included | Explicitly deferred |
| --- | --- | --- | --- |
| Stage 1 — Front-end prototype | Validate UX, navigation and product logic. | Responsive application; fictional profiles; onboarding wizard; Explore; profile pages; conversation scheduling; mock packages; completion and rating flows; local persistence; notification centre; settings. | Real authentication, live payments, real notifications, production data, identity checks, background checks and public launch. |
| Stage 2 — Backend and accounts | Make data persistent and support real account relationships. | Database; authentication; role-based access; Coordinator–Member relationships; profile editing; availability; bookings; favourites; secure storage; audit basics. | Live marketplace payments and in-app calling. |
| Stage 3 — Trust, safety and communications | Make controlled pilot use possible. | Consent records; report/block; moderation queue; identity checks; Companion approval; safeguarding workflow; privacy controls; email/SMS/push notifications; dispute handling. | Large public launch until policies and operations are tested. |
| Stage 4 — Payments and packages | Enable real purchases and Companion payouts. | Connected payment accounts; checkout; 0% trial commission; 2% standard commission; refunds; cancellation rules; receipts; payout status; transaction ledger. | Advanced subscriptions and cross-border payments unless required. |
| Stage 5 — Calls, growth and optimisation | Improve convenience and scale. | Optional in-app voice/video; calendar sync; subscriptions; accessibility testing; analytics; referrals; waitlists; matching recommendations; operational dashboards. | Anything unsupported by validated user demand. |

## Recommended Stage 1 technology approach

Use a modern React-based application with TypeScript and a utility-first styling system.

Keep data in typed mock objects and persist interactive changes in local storage so the demo survives refreshes.

Create a small service/repository layer so mock data can later be replaced by Supabase or another backend without rewriting the user interface.

Use accessible, reusable components: cards, chips, form fields, modals, drawers, toasts, stepper, date/time picker and empty states.

Use fictional names, images and contact details. Clearly label the build as a prototype.

# 3. Information architecture

## Primary navigation

| Destination | Purpose | Core content |
| --- | --- | --- |
| Home | A role-aware overview. | Next conversation, pending requests, package balance, reminders, recommended profiles and quick actions. |
| Explore | Discover new people. | Scrollable Companion or Member profiles, search, filters, sort, favourites and profile preview. |
| Conversations | Manage scheduled and historic calls. | Upcoming, requests, awaiting confirmation, completed, cancelled and missed conversations. |
| Profile | View and edit the active user or managed Member. | Bio, interests, preferences, languages, availability, ratings, packages and verification placeholders. |
| Settings | Comprehensive account and experience controls. | Account, managed people, notifications, privacy, communication, accessibility, availability, pricing, payments placeholder, safety and support. |
| Notifications | Central activity feed. | Booking requests, confirmations, reminders, completion prompts, package updates and safety notices. |

## Global interface

Desktop: compact side navigation or top navigation, with a persistent settings cog in the top-right corner.

Mobile: bottom navigation for Home, Explore, Conversations and Profile; settings cog and notifications remain in the header.

Prominent but calm “Schedule conversation” action on suitable profile pages.

Role switcher for prototype testing: Member, Companion and Coordinator views. Hide this in production.

Clear global states: loading, success, empty, warning, error and offline/mock mode.

## Suggested additional features

Favourites: save profiles for later and allow Coordinators to shortlist Companions for a Member.

Match preferences: shared interests, language, preferred call medium, availability and conversation style.

Conversation notes: private, lightweight prompts such as favourite topics or anything to remember; sensitive notes require careful permissions later.

Availability calendar: Companions define recurring availability and exceptions; users only see bookable slots.

Support and safety centre: report a concern, block a user, review boundaries and access urgent external help where appropriate.

Managed profiles: a Coordinator can manage more than one Member, but must have a clear consent and relationship status.

## Home page requirements

Friendly greeting and clear identification of the currently active role or managed Member.

Large next-conversation card with date, time, duration, person, medium and status.

Quick actions: Explore, schedule, view package balance and update availability.

Pending actions: respond to request, mark complete, submit rating, resolve scheduling issue.

Recommended profiles based on shared interests and availability; mark recommendations as explainable, not mysterious.

Coordinator summary: upcoming calls for each managed Member and any actions requiring attention.

## Explore page requirements

Card-based profile feed that can be scrolled naturally; include grid/list toggle on desktop.

Search by name, interest, language or keyword.

Filters: availability, preferred medium, call duration, price, rating, language, interests and trial availability.

Sort: recommended, soonest availability, highest rated, price low-to-high and newest.

Profile cards show first name, age band rather than exact date of birth, short bio, key interests, languages, rating, review count, trial price, next availability and favourite control.

A profile detail view provides enough information to make a safe choice without exposing direct contact details before a booking is confirmed.

## Conversations page requirements

Tabs: Upcoming, Requests, Awaiting completion, Completed, Cancelled/Missed.

Calendar and list views, with month or week view only when useful and uncluttered.

Each card shows both people, scheduled date/time, duration, medium, package, status and primary next action.

Reschedule and cancel actions with visible policy summaries; use simulated outcomes in Stage 1.

After the scheduled end, prompt both parties to mark complete. Show a “waiting for the other person” state when only one side has confirmed.

Allow a concern or disagreement to be raised instead of forcing completion.

## Profile page requirements

Profile header with image, first name, role, rating, short headline, location region and verification placeholders.

About, interests, languages, preferred conversation topics, communication preferences and availability.

Companion profiles: trial call offer, standard rates, packages, boundaries, response rate and completion reliability placeholders.

Member profiles: conversation preferences, interests, accessibility needs, preferred times and Coordinator relationship shown only to authorised users.

Ratings summary with average, number of unique reviewers and category breakdown placeholders.

Edit mode uses the same progressive, uncluttered pattern as onboarding.

## Settings requirements

| Settings group | Controls |
| --- | --- |
| Account | Name, email, phone, password placeholder, role, account status and delete/deactivate flow. |
| Managed Members | Add, switch, edit or remove a managed profile; consent status; relationship; booking permissions. |
| Profile and matching | Bio, interests, language, preferred topics, preferred age range, gender preference if permitted, visibility and discoverability. |
| Availability | Recurring hours, date exceptions, minimum notice, booking window and time zone. |
| Conversation preferences | Phone, WhatsApp, FaceTime, Zoom, Google Meet or other; audio/video; durations; contact-sharing permission. |
| Pricing and packages | Companion trial price, standard rates, package templates, cancellation settings and simulated earnings. |
| Notifications | Booking requests, confirmations, reminders, changes, completion prompts, ratings and marketing; choose email, SMS, push and in-app where available. |
| Privacy | Profile visibility, contact detail disclosure, data export, consent records, blocked users and deletion request. |
| Accessibility | Text size, contrast, reduced motion, captions preference, screen-reader enhancements and simple interface mode. |
| Safety and support | Report history, blocked users, community boundaries, emergency disclaimer, help centre and contact support. |

# 4. Core workflows

## Multi-step sign-up

The form should reveal one decision at a time, use large touch targets and show a subtle progress indicator. Allow Back, Save and continue later, and a final review screen. Stage 1 stores the draft locally.

Welcome: one sentence explaining the service and a “Get started” button.

Choose your role: “I want friendly conversations” (Member), “I want to offer conversations” (Companion), or “I am arranging conversations for someone else” (Coordinator).

Basic details: first name, last name, email, phone and date of birth or age confirmation. In the prototype, use fake data only.

Coordinator relationship: who they are arranging conversations for, relationship, whether the Member will use the app, and a consent-status acknowledgement.

Profile introduction: photo, headline and short bio, with optional prompts to make writing easier.

Interests and conversation topics: selectable chips plus custom entries.

Language and communication style: languages, relaxed/energetic/reflective style, preferred audio or video and preferred medium.

Availability: preferred days/times for Members; recurring available slots and notice period for Companions.

Companion pricing: 30-minute trial price with £5 recommendation, standard durations and initial package options.

Safety and boundaries: acknowledgement that the service is social companionship, respectful conduct, no emergency support and no sharing of financial credentials.

Notifications: select reminder channels and timing.

Review: show a clean summary, allow editing by section, then enter the prototype experience.

Role-choice microcopy Use inviting labels rather than exposing internal role names first: “I’d enjoy regular conversations”, “I’d like to be a Companion”, and “I’m arranging calls for someone I care about”. The internal labels Member, Companion and Coordinator can appear underneath.

## Discovery and booking

User opens Explore and browses or filters profiles.

User opens a profile and reviews shared interests, availability, communication methods, ratings and price.

User selects Trial conversation, Single conversation or Package.

User chooses the Member receiving the call when acting as a Coordinator.

User selects an available slot, duration and communication method.

A review screen displays people, date/time, time zone, medium, price, platform fee treatment and cancellation summary.

Stage 1 simulates payment and creates a booking request. Later stages use a real checkout and payment authorisation.

The Companion accepts, declines or proposes a new time. A confirmed booking triggers notifications to the relevant parties.

## Conversation completion and rating

After the scheduled end time, both parties receive an in-app completion prompt and later an external notification.

Each party selects Completed, Did not happen, or Report a concern.

When both select Completed, the booking becomes Completed and rating forms open.

When only one party confirms, show Awaiting other person. After a configurable time, prompt again or route to support rather than silently paying out.

The rating form includes 1–5 stars, optional private feedback and optional public comment. Keep the Stage 1 form concise.

To enforce “one person equals one rating”, maintain one active rating per reviewer–reviewee pair. A later rating updates that reviewer’s existing rating rather than adding another public score.

The displayed overall rating is the arithmetic mean of active ratings from unique reviewers, rounded to one decimal place. Display the number of unique reviewers beside it.

### Rating formula

Overall rating overall_rating = sum(latest_active_rating_from_each_unique_reviewer) ÷ number_of_unique_reviewers. Example: ratings from three unique people of 5, 4 and 4 produce 4.3. Repeated conversations with one person can update their rating but cannot give them extra weight.

# 5. Product rules

## Conversation statuses

| Status | Meaning | Typical next action |
| --- | --- | --- |
| Draft | Booking not submitted. | Continue or discard. |
| Requested | Requested by Member/Coordinator. | Companion accepts, declines or proposes change. |
| Confirmed | Both sides have agreed. | Attend, reschedule or cancel. |
| In progress | Scheduled time is underway. | Open call details. |
| Awaiting completion | Call ended; one or both parties must confirm. | Mark complete, missed or report concern. |
| Completed | Both sides confirmed or support resolved it. | Rate and update package balance. |
| Missed | The call did not happen. | Record reason; apply policy later. |
| Cancelled | Cancelled before completion. | Show actor, time and policy outcome. |
| Needs review | Parties disagree or a concern is reported. | Support review; pause payout later. |

## Scheduling rules

All dates and times must show a time zone and use the user’s locale for display.

Companions define recurring availability, blocked dates, minimum notice and how far ahead users may book.

Booking requests temporarily reserve a slot in the prototype; later stages require atomic slot locking to prevent double-booking.

External communication methods can be selected, but direct contact details should only become visible after confirmation and according to user permissions.

A Coordinator should receive booking notifications by default; the Member should receive them too when they use the app or have opted into messages.

Rescheduling must retain an audit trail of the original and proposed times in later stages.

## Package model

| Field | Example |
| --- | --- |
| Package name | Weekly 30-minute conversation |
| Call duration | 30 minutes |
| Number of calls | 4 |
| Cadence | Weekly |
| Validity | 6 weeks from purchase |
| Price | Set by Companion |
| Trial eligibility | Not applicable; trial is separate |
| Commission | 2% platform commission on package transaction |
| Usage display | 2 of 4 conversations remaining |

### Initial package templates

Trial: one 30-minute introductory conversation.

Single: one 30-, 45- or 60-minute conversation.

Weekly: four calls intended for use once per week.

Fortnightly: two calls intended for use every two weeks.

Monthly: one recurring monthly call or a fixed bundle of calls valid for a longer period.

## Notification events

| Event | Recipients | Default timing |
| --- | --- | --- |
| Booking requested | Companion; Coordinator/Member confirmation copy | Immediately |
| Booking accepted/declined/change proposed | Requester and relevant Member | Immediately |
| Upcoming conversation | Both parties and Coordinator where applicable | 24 hours and 1 hour before |
| Conversation changed/cancelled | All affected users | Immediately |
| Completion prompt | Both participants; Coordinator optionally | Shortly after scheduled end |
| Other party confirmed | The party still outstanding | Immediately |
| Rating reminder | Eligible reviewer | After completion and one reminder later |
| Package balance low | Purchaser/Coordinator | When one call remains |

# 6. Data and technical scope

## Suggested core entities

| Entity | Key fields |
| --- | --- |
| User | id, role(s), name, contact details, date-of-birth/age status, account status, notification preferences |
| Profile | user_id, role profile, headline, bio, image, interests, languages, preferences, visibility, region, verification state |
| Managed relationship | coordinator_user_id, member_user_id, relationship, permissions, consent status, created_at |
| Availability rule | companion_id, recurrence, start/end times, time zone, minimum notice, booking horizon |
| Availability exception | companion_id, date/time range, available/unavailable, reason |
| Package offer | companion_id, title, duration, call_count, cadence, validity, price, active |
| Package purchase | buyer_id, member_id, companion_id, offer_id, calls_total, calls_remaining, status, transaction reference |
| Conversation booking | member_id, companion_id, coordinator_id, start/end, time zone, medium, package purchase, status, price, trial flag |
| Completion confirmation | booking_id, user_id, outcome, confirmed_at, note |
| Rating | reviewer_id, reviewee_id, latest booking_id, stars, public comment, private feedback, active, updated_at |
| Notification | user_id, type, title, body, related entity, channel, read/sent status |
| Report/block | reporter_id, reported_user_id, booking_id, category, details, status, restricted access |
| Transaction | booking/package, gross, platform fee, processing fee, net, refund, payout and provider references |

## Stage 1 mock architecture

Routes/pages separated from reusable UI components and domain logic.

Typed models for all entities, stored in a dedicated mock-data directory.

Repository functions such as getProfiles(), createBooking(), confirmCompletion() and updateRating() so storage can be swapped later.

Local storage for onboarding state, favourites, bookings, settings and role switching.

A mock notification service that creates in-app notifications and toast messages.

A deterministic demo reset function that restores seeded data.

## Recommended later architecture

Managed database and authentication, with row-level access controls appropriate to Member, Companion, Coordinator and Administrator roles.

Server-side business rules for booking locks, package balances, completion state, ratings and payment calculations.

Background job/queue for reminders, retries and notification delivery.

Provider integrations isolated behind adapters for payments, email, SMS, push and optional calling.

Audit records for permissions, consent, booking changes, reports and administrator actions.

## Non-functional requirements

Mobile-first responsive design with no horizontal scrolling at common widths.

Accessible semantic HTML, keyboard navigation, visible focus states, labelled controls and adequate target sizes.

A calm visual system: generous spacing, high legibility, minimal animation and no patronising imagery or language.

Fast perceived performance through skeleton states and optimistic interactions where safe.

Robust error states, retry actions and safe prevention of duplicate submissions.

No hard-coded commission, durations, role labels or notification timings where configuration is likely later.

Testable business logic separated from presentation components.

# 7. Trust, safety and launch gates

Because the service involves potentially vulnerable adults, social relationships and financial transactions, trust and safety are core product functions rather than optional polish. The front-end prototype may represent these areas, but real use should not begin until operational and technical controls exist.

## Minimum launch gates before real users

Real authentication, secure account recovery and role-based access controls.

Documented consent process for Coordinator-managed Member accounts and clarity on who may view or change information.

Identity verification and a defined Companion approval process; obtain specialist advice on any appropriate background-check route.

Report, block, moderation and escalation workflows with trained human ownership.

Clear boundaries: no requests for money, passwords, banking access, medical advice, emergency support or off-platform commercial arrangements.

Privacy notice, terms, cancellation/refund rules, complaints process and data-retention policy reviewed for the intended launch market.

Secure payment flow through a marketplace-capable provider; never store raw card details.

Logging, monitoring, backups, incident response and a tested process for account restriction.

Pilot with a limited, supervised group before open public access.

Prototype safety rule Do not enter real older people’s names, phone numbers, health details, family circumstances or images into Stage 1. Use clearly fictional data until the backend, permissions, policies and consent mechanisms are ready.

## Suggested in-product safety features

Visible Report and Block controls on profiles and bookings.

A “This is not an emergency service” reminder with appropriate external-help guidance configured by country at launch.

Contact details hidden until a confirmed booking and only shared according to explicit preference.

Automated flags for repeated missed calls, pressure to move payment off-platform, requests for money or repeated reports.

Private post-call wellbeing check and support route, separate from the public rating.

Ability for a Coordinator to receive schedule changes without seeing private conversation content.

# 8. Stage 1 acceptance criteria

The first build is complete when all criteria below can be demonstrated using fictional data on desktop and mobile.

| Area | Definition of done |
| --- | --- |
| Navigation | All primary pages are reachable; active state is clear; mobile and desktop navigation work; settings cog and notification access are present. |
| Roles | A demo role switcher changes the application between Member, Companion and Coordinator views without breaking state. |
| Onboarding | Multi-step sign-up changes questions by role, validates inputs, supports back/next, review/edit and local draft persistence. |
| Explore | Profiles can be searched, filtered, sorted, favourited and opened. No direct personal contact details are exposed. |
| Profile | All role-specific sections render and edit cleanly. Companion offers and availability are visible. |
| Booking | A user can select person, offer, date/time, medium and confirm a simulated booking. Conflicts and invalid states are handled. |
| Conversations | Tabs, statuses, reschedule/cancel actions, completion prompts and history are functional with mock data. |
| Completion | Both sides can record outcomes. The UI handles one-sided confirmation and disagreements. |
| Ratings | One active rating per reviewer–reviewee pair is enforced; repeated rating updates the existing entry; average uses unique reviewers. |
| Packages | Trial, single and package offers display correctly; simulated purchases and remaining-call counts update. |
| Notifications | Relevant actions generate in-app notifications and toasts; read/unread state works. |
| Settings | All specified settings groups exist with realistic controls and role-appropriate visibility. |
| Quality | No horizontal scrolling, obvious broken layouts, dead buttons, duplicate submissions or unhandled empty/error states. |
| Prototype boundaries | The interface clearly states mock mode and contains only fictional seeded data. |

## Suggested demo scenarios

A Coordinator creates a Member profile for “Margaret”, selects interests and books a £5 trial call with a Companion.

The Companion accepts the request and both parties receive mock notifications.

The booking appears as Upcoming and later moves to Awaiting completion.

Both sides mark it complete; the Coordinator or Member submits a rating and the Companion’s unique-reviewer average updates.

The Coordinator buys a simulated four-call weekly package and books the next call using one package credit.

A second scenario demonstrates a missed call or concern and routes the booking to Needs review.

# 9. Claude master build prompt

Paste the following prompt into Claude Code or Claude’s coding environment. It is written to produce Stage 1 only, while preparing the codebase for later stages.

You are a senior product designer and full-stack front-end engineer. Build Stage 1 of a responsive web application that connects older people who want regular friendly conversations with younger people who offer those conversations. WORKING PRODUCT CONCEPT The app does not yet have a name. Use a neutral text placeholder such as “App Name” in the header and make it easy to replace later. The slogan is: “Combatting loneliness one phone call at a time.” Use these product terms: - Member: the older person who receives companionship conversations. - Companion: the younger person who offers friendly scheduled conversations. - Coordinator: a family member, friend or trusted person who arranges and may pay for conversations on a Member’s behalf. - Conversation: a scheduled audio or video call. The service is social companionship. It is not healthcare, counselling, emergency response, personal care or financial advice. STAGE 1 BOUNDARY Build a polished, interactive front-end prototype only. Use fictional seeded data and local persistence. Do not implement real authentication, live payments, real phone/video calling, production notifications, identity checks or storage of real personal data. However, structure the code so these can be added later without rebuilding the interface. Use typed domain models, a repository/service layer and reusable components. Label the app clearly as a prototype/mock environment. Include a “Reset demo data” control. TECHNICAL DIRECTION - Use a modern React-based framework with TypeScript. - Use a utility-first CSS approach and reusable accessible components. - Keep the codebase easy to run locally and deploy to Vercel. - Use local storage for onboarding drafts, settings, favourites, bookings, packages, completion confirmations, ratings and notifications. - Put all mock data in a dedicated seed/mock directory. - Do not hard-code business rules inside visual components. Put scheduling, rating, package and commission logic in domain utilities/services. - Add clear loading, empty, success, warning and error states. - Prevent duplicate clicks and duplicate form submissions. - Do not use real personal details or scrape real profile images. Use safe fictional placeholders or generated avatars. VISUAL DIRECTION Branding is not final. Use a tasteful neutral default palette, warm white backgrounds, dark navy text and a restrained teal accent. Make all colour tokens easy to replace later. The interface should feel warm, calm, trustworthy and modern, not clinical, childish or patronising. Use generous spacing, excellent legibility, rounded but restrained cards, subtle shadows and minimal motion. Prioritise older-user accessibility: large touch targets, clear labels, visible focus states, keyboard support, strong contrast and an optional simple-interface mode. RESPONSIVE NAVIGATION Desktop: - A compact side navigation or clean top navigation. - Destinations: Home, Explore, Conversations, Profile. - Notification icon and a persistent settings cog in the top-right. Mobile: - Bottom navigation for Home, Explore, Conversations and Profile. - Notification icon and settings cog in the header. - No horizontal scrolling. Add a prototype-only role switcher so I can view the app as a Member, Companion or Coordinator. In Coordinator mode allow switching between managed Members. PRIMARY PAGES 1. HOME Build a role-aware dashboard. - Friendly greeting and active role/member indicator. - Large “Next conversation” card with person, date, time, duration, communication method and status. - Quick actions: Explore, schedule conversation, view package balance, edit availability. - Pending actions: accept request, mark complete, submit rating or resolve a scheduling issue. - Recommended profiles based on shared interests and availability, with a short explanation such as “You both enjoy gardening”. - Coordinator view: upcoming calls and pending actions for each managed Member. 2. EXPLORE Build a scrollable, responsive profile discovery experience. - Search by name, interest, language or keyword. - Filters: availability, communication method, duration, price, rating, language, interests and trial availability. - Sort: Recommended, Soonest availability, Highest rated, Price low-to-high and Newest. - Desktop grid/list toggle; natural card feed on mobile. - Favourite/save control. - Profile cards show: first name, age band, avatar, role, short bio, key interests, languages, overall rating, number of unique reviewers, trial price, next availability and communication methods. - Do not reveal phone numbers, email addresses or direct handles. - Clicking a card opens a full profile view or route. 3. PROFILE Build role-specific profile pages and edit states. Common sections: - Avatar, first name, role, headline, region, rating and verification placeholders. - About, interests, languages, favourite conversation topics, communication style and preferred methods. - Ratings summary showing one-decimal average and count of unique reviewers. Companion profile additions: - Trial conversation card. - Standard rates and packages. - Availability. - Boundaries/expectations. - Response rate and completion reliability placeholders. - Prominent “Schedule conversation” button. Member profile additions: - Preferred topics, days/times, communication methods and accessibility preferences. - Coordinator relationship, visible only in authorised views. Coordinator profile additions: - Managed Members, relationship and consent-status placeholders. Editing should use progressive disclosure, not one long overwhelming form. 4. CONVERSATIONS Build list and optional calendar views with tabs: - Upcoming - Requests - Awaiting completion - Completed - Cancelled / Missed Each conversation card must show: - Member and Companion - Date, time and time zone - Duration - Communication method - Trial/single/package source - Status - Primary next action Support simulated actions: - Request, accept, decline and propose a new time - Reschedule - Cancel - Mark completed - Mark did not happen - Report a concern - Rate after completion Use these statuses: Draft, Requested, Confirmed, In progress, Awaiting completion, Completed, Missed, Cancelled and Needs review. After the scheduled end time, both participants must be able to record an outcome. If one side selects Completed and the other has not responded, show “Awaiting the other person”. If outcomes conflict or either person reports a concern, set the conversation to Needs review. 5. SETTINGS Create a comprehensive settings area with a clear sidebar or grouped cards: - Account - Managed Members - Profile and matching - Availability - Conversation preferences - Pricing and packages - Notifications - Privacy - Accessibility - Safety and support - Payments placeholder Include realistic controls appropriate to each role. Include text-size, reduced-motion, contrast and simple-interface controls. Include blocked-users and report-history placeholders. Include “Reset demo data”. 6. NOTIFICATIONS Create a notification centre with read/unread state and filters. Generate mock notifications for: - Booking requested - Accepted, declined or alternative time proposed - 24-hour and 1-hour reminders - Reschedule or cancellation - Completion required - Other party completed - Rating reminder - Low package balance MULTI-STEP SIGN-UP Build a tasteful sign-up wizard that reveals one step at a time. Use a subtle progress indicator, large buttons, Back/Next, local draft saving and a final review screen. Step 1 must ask what the person wants to do using friendly customer-facing choices: - “I’d enjoy regular conversations” — Member - “I’d like to be a Companion” — Companion - “I’m arranging calls for someone I care about” — Coordinator Then adapt the steps by role: 1. Basic details 2. Coordinator relationship and Member consent status when applicable 3. Photo, headline and short bio 4. Interests and conversation topics 5. Languages and conversation style 6. Preferred communication methods: phone, WhatsApp, FaceTime, Zoom, Google Meet or Other 7. Availability or preferred times 8. Companion pricing and packages when applicable 9. Safety and boundaries acknowledgement 10. Notification preferences 11. Review and finish Use helper prompts and selectable chips so users do not have to write everything from scratch. Validate each step but avoid excessive required fields. BOOKING FLOW From a Companion profile: 1. Choose Trial conversation, Single conversation or Package. 2. If Coordinator, choose which managed Member will receive the call. 3. Choose duration where relevant. 4. Choose an available date/time slot. 5. Choose communication method. 6. Review people, date/time, time zone, duration, method, price and cancellation summary. 7. Simulate payment or package-credit use. 8. Create a Requested booking and generate notifications. 9. Allow the Companion to accept, decline or propose another time. COMMERCIAL RULES - Trial: one 30-minute trial per Member–Companion pairing. - Companion sets the trial price; show a recommendation of approximately £5. - Platform commission on trials: 0%. - Platform commission on all non-trial transactions: 2%. - Treat commission as a configurable setting, not a hard-coded display-only value. - Payment processing fees are separate and do not need to be simulated in detail. Support package templates: - Single 30/45/60-minute conversation - Four weekly conversations - Two fortnightly conversations - Monthly conversation or fixed monthly bundle A package record includes title, duration, number of calls, cadence, validity period, price and calls remaining. Booking with a package decrements calls remaining only at the correct simulated lifecycle point; make this business rule clear and testable. RATING RULE Enforce “one person equals one rating”. There must be one active public rating per reviewer–reviewee pair, not one permanently weighted rating per call. After later completed conversations, the reviewer may update their existing rating. Overall rating formula: sum of the latest active rating from each unique reviewer divided by the number of unique reviewers, rounded to one decimal place. Show the unique-reviewer count beside the score. Provide optional public comment and optional private feedback. Add unit tests for this calculation and for updating an existing reviewer’s rating. MOCK DATA Seed enough fictional data to make every screen useful: - At least 8 Companions with varied interests, languages, prices, availability and ratings. - At least 4 Members. - At least 2 Coordinators, with one managing two Members. - Upcoming, requested, completed, missed and needs-review conversations. - Trial, single and package offers. - Ratings that demonstrate the unique-reviewer rule. - Notifications and package balances. Create a coherent demo scenario involving a Coordinator named Alex arranging a trial conversation for a fictional Member named Margaret. Ensure all details are clearly fictional. SAFETY AND PRIVACY UI Even though Stage 1 is a prototype, represent the future product requirements: - Report and Block controls. - Contact details hidden until a confirmed booking and explicit permission. - A clear statement that the service is not an emergency service. - Boundaries against requests for money, passwords, banking access, medical advice or moving payments off-platform. - Consent-status placeholder for Coordinator-managed profiles. - Verification badges must say “Not verified”, “Pending” or “Verified demo”; do not imply real checks occurred. COMPONENTS TO CREATE Use reusable components where appropriate: - App shell and navigation - Role switcher - Profile card and profile header - Rating display - Interest chips - Filter drawer - Availability slot picker - Package card - Conversation card and status badge - Booking wizard/modal - Onboarding stepper - Completion confirmation dialog - Rating dialog - Notification panel - Settings section shell - Empty, loading and error states - Toasts/alerts - Confirmation dialog BUSINESS LOGIC TO SEPARATE AND TEST - Trial eligibility per Member–Companion pair - Booking status transitions - Availability and double-booking checks - Package validity and remaining-call logic - 0% trial / 2% standard commission calculation - Completion confirmation reconciliation - Unique-reviewer rating create/update and average calculation - Role-based visibility of actions and data DELIVERABLES 1. A working responsive application. 2. A clear file/folder structure. 3. README with setup and run instructions. 4. A short architecture note explaining how mock repositories can later be replaced with Supabase and how payments/notifications can be added. 5. Seed/reset demo data. 6. Tests for the critical business rules. 7. No dead buttons: every visible action should either work in the prototype or be clearly labelled “Coming in a later stage”. BUILD ORDER Implement in this order and keep the app runnable after each step: 1. Design tokens, app shell and responsive navigation. 2. Typed domain models, mock repositories and seeded data. 3. Home and role switcher. 4. Explore and profile detail pages. 5. Multi-step onboarding. 6. Booking flow and availability. 7. Conversations status flows. 8. Completion and ratings. 9. Packages and simulated purchase/credit use. 10. Notifications and settings. 11. Error states, accessibility pass, responsive QA and tests. Before finishing, audit the entire app at common mobile, tablet and desktop widths. Fix horizontal overflow, inaccessible controls, inconsistent spacing, missing states and any action that appears clickable but does nothing.

## Implementation notes for later stages

Before Stage 2, convert the mock repository interfaces into a documented backend contract.

Before a controlled pilot, complete the trust, safety, consent, privacy and notification work described in Stage 3.

Before taking money, define cancellation, refund, payout and dispute rules, then implement them server-side rather than trusting browser state.

Treat 2% commission, trial eligibility, package validity, reminder timing and rating visibility as administrator-configurable policies.